## Slide 1: Zayo AWS Orphan Resources
Cost Optimization Analysis & Recommendations
December 29, 2025

## Slide 2: Executive Summary
Key Findings
• Total Orphan Resources: 179 across 12 AWS accounts
• Monthly Savings Potential: $1,436.27
• Annual Savings Potential: $17,235.24
• Implementation Timeline: 6 weeks
• ROI: 1,500%+ return on investment

## Slide 3: Service Distribution & Savings
Network Services (ELB/ALB)
• 61 resources - $1,079.03/month ($12,948.36/year)
Compute Services (EBS Volumes)
• 34 resources - $357.24/month ($4,286.88/year)
Networking & Content Delivery
• 81 resources - $0/month (Target Groups, VPN/TGW)

## Slide 4: Top Savings Opportunities
Critical Priority Resources
• ngfwGateway Load Balancer: $104.67/month
• EBS Volume (vol-054975f30e3c8d67a): $76.83/month
• ngfwGateway-0 Load Balancer: $46.38/month
Quick Wins (Low Risk, High Impact)
• 34 unused EBS volumes: $357.24/month
• 81 unused target groups: Immediate cleanup

## Slide 5: 3-Phase Implementation Plan
Phase 1: Quick Wins (Weeks 1-2)
• 156 resources | $1,436.27/month savings | Low risk
Phase 2: Network Infrastructure (Weeks 3-4)
• 3 resources | Network team coordination | Medium risk
Phase 3: Validation & Monitoring (Weeks 5-6)
• Validation, monitoring setup, documentation

## Slide 6: Risk Mitigation Strategy
Pre-Deletion Validation
• 30-day usage analysis for all resources
• Dependency and association checks
• Stakeholder notifications for high-value items
High-Risk Resource Handling
• Management approval for >$50/month resources
• Network team coordination for infrastructure
• Data backup for large EBS volumes

## Slide 7: Expected Outcomes & Benefits
Financial Impact
• Monthly Savings: $1,436.27
• Annual Savings: $17,235.24
• Implementation Cost: ~$5,600 (112 hours)
• ROI: 1,500%+ within first year
Operational Benefits
• Simplified AWS bill management
• Enhanced security posture
• Improved cost visibility and control

## Slide 8: Long-term Cost Governance
Automated Monitoring & Detection
• AWS Lambda functions for regular orphan scanning
• CloudWatch alarms for unused resources
• Monthly automated reporting
Process Improvements
• Resource tagging standards implementation
• Team training on cost optimization
• Regular quarterly reviews

## Slide 9: Immediate Next Steps
Week 1 Actions
• Begin EBS volume cleanup (34 volumes)
• Remove unused target groups (81 items)
• Validate high-value load balancers
Approvals Required
• Management approval for $104.67/month load balancer
• Network team coordination for Phase 2
• Resource allocation for 112 hours implementation

## Slide 10: Questions & Discussion
Key Decision Points
• Approval to proceed with Phase 1 implementation?
• Resource allocation for 6-week timeline?
• Network team coordination for Phase 2?
• Long-term governance implementation?
Contact Information
• Detailed Excel report available
• Implementation timeline and action items ready
• Next review: January 29, 2026

## Slide 11: APPENDIX
Detailed Cost & Effort Analysis
• Phase 1 Effort Hour Calculations
• Load Balancer Cost Breakdown
• Resource Type Analysis
• Account Distribution Details
• Implementation Effort Justification

## Slide 12: Appendix A: Phase 1 Effort Calculation (220 Hours)
Effort Hour Breakdown by Resource Type
• 61 Load Balancers × 2.0 hours = 122 hours (55%)
• 81 Target Groups × 1.0 hour = 81 hours (37%)
• 34 EBS Volumes × 0.5 hours = 17 hours (8%)
• TOTAL: 220 hours
Effort Justification:
• Load Balancers: Traffic analysis, DNS checks, stakeholder coordination
• Target Groups: Association checks, cleanup activities
• EBS Volumes: Simple verification and deletion

## Slide 13: Appendix B: Load Balancer Cost Analysis
61 Load Balancers - Total: $1,079.03/month
• Average cost per load balancer: $17.69/month
• Range: $5.97 to $104.67 per month
Cost Distribution:
• High Cost (>$50): 1 load balancer ($104.67)
• Medium Cost ($15-50): 57 load balancers
• Low Cost (<$15): 3 load balancers
Top 2 represent $151.05/month (14% of total LB savings)

## Slide 14: Appendix C: Monthly Savings Breakdown ($1,436.27)
Savings by Resource Type
• Load Balancers: $1,079.03/month (75%)
• EBS Volumes: $357.24/month (25%)
• Target Groups: $0.00/month (cleanup only)
Efficiency Analysis:
• Load Balancers: $8.84 savings per hour invested
• EBS Volumes: $21.01 savings per hour invested
• Target Groups: $0 savings (operational cleanup)
Overall ROI: $6.53 monthly savings per hour invested

## Slide 15: Appendix D: Account Distribution (12 Accounts)
Resources by Account (High to Low)
• 608649261817: 84 resources (47% of total)
• 277391387317: 22 resources
• 172763297484: 18 resources
• 419135461434: 17 resources
• 512542238830: 14 resources
• Top 5 accounts: 155/179 resources (87%)
Implementation Strategy: Focus on top 5 accounts first

## Slide 16: Appendix E: Risk vs Effort Analysis
Risk Assessment by Resource Type
Low Risk (134 resources - 75%):
• EBS Volumes: 34 resources, 17 hours
• Target Groups: 81 resources, 81 hours
• Some Load Balancers: 19 resources, 38 hours
Medium Risk (42 resources - 23%):
• Most Load Balancers: 42 resources, 84 hours
High Risk (3 resources - 2%):
• VPN Gateway: 1 resource, 4 hours
• Transit Gateway Attachments: 2 resources, 12 hours

## Slide 17: Appendix F: Implementation Timeline Details
6-Week Implementation Schedule
Week 1-2 (Phase 1): 220 hours
• Week 1: EBS volumes + Target groups (98 hours)
• Week 2: Load balancers (122 hours)
Week 3-4 (Phase 2): 16 hours
• Network infrastructure coordination
• VPN and Transit Gateway cleanup
Week 5-6 (Phase 3): 16 hours
• Validation and monitoring setup
• Documentation and process improvement

## Slide 18: Appendix G: Detailed Load Balancer Costs
61 Load Balancers - Individual Cost Analysis
Total Monthly Cost: $1,079.03
Average Cost per Load Balancer: $17.69
Range: $5.97 to $104.67 per month
Top 5 Most Expensive Load Balancers:
• $104.67/month - ngfwGateway
• $46.38/month - ngfwGateway-0
• $17.61/month - env-105322-appelb
• $17.60/month - SOX-Application-Audit
• $17.52/month - networkmanager-main-public-alb

## Slide 19: Appendix H: Load Balancer Cost Distribution
Cost Ranges & Strategic Insights
Cost Distribution:
• High Cost (>$50/month): 1 load balancer
• Medium Cost ($15-50/month): 57 load balancers
• Low Cost (<$15/month): 3 load balancers
Key Strategic Points:
• Top 2 LBs = $151.05/month (14% of total LB savings)
• 57 LBs in $15-17 range = standard ALB/NLB pricing
• $104.67 LB requires management approval
• Bulk opportunity: 61 LBs = significant combined savings